## Slide 1: APARTMENT VISITORS MANAGEMENT SYSTEM
MOHAMMED SHAHEEL KP
MES23MCA-2032
Department of Computer Applications
MES College of Engineering, Kuttippuram
04/10/2024

## Slide 2: PRODUCT OWNER MR.VASUDEVAN T V ASSISTANT PROFESSOR DEPARTMENT OF COMPUTER APPLICATIONS MES COLLEGE OF ENGINEERING, KUTTIPPURAM

## Slide 3: TABLE OF CONTENTS
Introduction
Objective
Motivation
Functionalities
Module Description
Developing Environment
Sprint Backlog
Product Backlog
User Story
Project Plans
Data Flow Diagrams
ER Diagram

## Slide 4: APARTMENT VISITORS MANAGMENT SYSTEM
The Apartment Visitor System is designed to manage and monitor visitors entering residential complexes.
The system enhances security by keeping a detailed record of visitors while ensuring smooth and organized entry management.
The system includes a single module, Admin, which plays a central role in overseeing and controlling the visitor data.

## Slide 5: APARTMENT VISITORS MANAGMENT SYSTEM
To develop a streamlined system that allows an admin to efficiently manage visitors entering the apartment complex, ensuring safety and ease of access for approved visitors.

## Slide 6: OBJECTIVES
Enhanced security and monitoring.
Organized visitor management.
Easy access to visitor history and reports.
Improved communication between admin and residents.

## Slide 7: MOTIVATIONS
Visitor Management: Streamline the process of registering and welcoming visitors, reducing wait times and administrative burdens.
Communication: Enhance communication between residents and the management office regarding visitor arrivals and departures.
Data Tracking: Collect and analyze data on visitor patterns to identify potential security risks or areas for improvement.

## Slide 8: FUNCTIONALITIES
Visitor Registration:
  Allow admin to manually register visitors.
  Capture visitor information (name, contact details, purpose of visit).
Visitor Approval:
  Provide admin with the ability to approve or deny visitor requests.
  Implement a notification system to inform residents of approved or denied requests.

## Slide 9: FUNCTIONALITIES
Visitor Tracking:
  Track the entry and exit times of visitors.
  Monitor visitor locations within the complex.

## Slide 10: MODULE DESCRIPTION
  1. Dashboard: In this sections, admin can briefly view how many visitors visited in a particular period.
    Total visitors
    Today's Visitor
    Yesterday's Visitor
    Last Seven day's Visitor
    Total Pass Created
  2. Visitors: In this section, admin adds new visitors by filling their information in add visitors sections and also view and manage visitor's records.

## Slide 11: MODULE DESCRIPTION
  Admin also put visitors out time in the manage records section.
  3. Create Pass: In this section, admin can manage visitor pass (Create/View/Delete).
    Create:Admin can create pass.. using visitor's name, address, category, mobile number
    Print:Admin can also provide print out of pass with personal details and apartment details like Apartment no, Floor, From Date, To Date, Pass Description…..

## Slide 12: MODULE DESCRIPTION
  4. Search Visitor: In this bar, admin can search a particular person by their name and phone number.
  5. Search Pass: In this bar, admin can search a particular visitor pass by their name and phone number.
  6. Visitor Reports: In this section admin can generate visitor's reports between particular period
  7. Pass Report: In this section, admin can generate visitor passes reports between particular period
  8. admin can change login password,profile picture for future.

## Slide 13: DEVELOPING ENVIRONMENT
OS : Windows 10
Frond-End : HTML,CSS &Java Script
Back-End : Python
Database: MySQL
IDE : VS Code
Framework : Django

## Slide 14: SPRINT BACKLOG
Backlog tem | Status And Completion Date | Original Estimation in Hours | Day 1 hrs | Day 2 hrs | Day 3 hrs | Day 4 hrs | Day 5 hrs | Day 6 hrs | Day 7 hrs | Day 8 hrs | Day 9 hrs | Day 10 hrs
SPRINT1 |  |  |  |  |  |  |  |  |  |  |  | 
Table designing | 16/8/2022 | 2 | 1 | 1 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0
Form designing | 22/8/2022 | 3 | 1 | 1 | 1 | 0 | 0 | 0 | 0 | 0 | 0 | 0
Coding | 27/8/2022 | 3 | 1 | 1 | 1 | 0 | 0 | 0 | 0 | 0 | 0 | 0
SPRINT 2 |  |  |  |  |  |  |  |  |  |  |  | 
Data collection | 13/9/2022 | 7 | 1 | 1 | 1 | 1 | 1 | 1 | 1 | 0 | 0 | 0
Data processing | 29/9/2022 | 7 | 1 | 1 | 1 | 1 | 1 | 1 | 1 | 0 | 0 | 0

## Slide 15: SPRINT BACKLOG
Backlog tem | Status And Completion Date | Original Estimation in Hours | Day 1 hrs | Day 2 hrs | Day 3 hrs | Day 4 hrs | Day 5 hrs | Day 6 hrs | Day 7 hrs | Day 8 hrs | Day 9 hrs | Day 10 hrs
SPRINT3 |  |  |  |  |  |  |  |  |  |  |  | 
Course contents | 3/10/2022 | 7 | 1 | 1 | 1 | 1 | 1 | 1 | 1 | 0 | 0 | 0
Assassement | 20/10/2022 | 7 | 1 | 1 | 1 | 1 | 1 | 1 | 1 | 0 | 0 | 0
SPRINT 4 |  |  |  |  |  |  |  |  |  |  |  | 
Certificate | 8/11/2022 | 7 | 1 | 1 | 1 | 1 | 1 | 1 | 1 | 0 | 0 | 0
Testing | 15/11/2022 | 7 | 1 | 1 | 1 | 1 | 1 | 1 | 1 | 0 | 0 | 0
TOTAL |  | 50 | 9 | 9 | 8 | 6 | 6 | 6 | 6 |  |  | 

## Slide 16: PRODUCT BACKLOG
ID | NAME | PRIORITY <high/medium/low> | ESTIMATE (Hours) | STATUS <Planned/In progress/Completed>
1 | LOGIN | High | 5 | COMPLETED
2 | DASHBOARD | High | 10 | PLANNED
3 | CREATE PASS (create/view/ delete) | High | 10 | PLANNED
4 | VISITORS REPORT | MEDIUM | 10 | PLANNED
5 | PASS REPORTS | MEDIUM | 10 | PLANNED

## Slide 17: USER STORY
User Story ID | As a type of User | I want to <Perform some task> | So that i can <Achieve Some Goal>
1 | ADMIN | Login | login successful with correct username and password
2 | ADMIN | View a summary of visitor activity over a specific period. | Quickly assess the level of visitor traffic and identify any unusual patterns.
3 | ADMIN | Add new visitors to the system and manage their records. | Track visitor information, including entry and exit times, and approve or deny visitor requests.
4 | ADMIN | Create, view, and delete visitor passes. | Control access to the apartment complex and ensure that only authorized visitors are allowed in.

## Slide 18: USER STORY
User Story ID | As a type of User | I want to <Perform some task> | So that i can <Achieve Some Goal>
5 | ADMIN | Search for specific visitors or visitor passes by name or phone number. | Quickly locate visitor records when needed.
6 | ADMIN | Generate reports on visitor activity and visitor passes. | Analyze visitor data, identify trends, and make informed decisions about security measures.

## Slide 19: PROJECT PLAN
User StoryID | Task Name | Start Date | End Date | Days | Status
1 | Sprint 1 | 16/08/2022 | 17/08/2022 | 10 | Completed
4 |  | 18/08/2022 | 19/08/2022 |  | Completed
5 |  | 20/08/2022 | 22/08/2022 |  | Completed
10 |  | 23/08/2022 | 24/08/2022 |  | Completed
11 |  | 25/08/2022 | 27/08/2022 |  | Completed
2 | Sprint 2 | 13/09/2022 | 23/09/2022 | 16 | Completed
7 |  | 23/09/2022 | 24/09/2022 |  | Completed
12 |  | 24/09/2022 | 29/09/2022 |  | Completed

## Slide 20: PROJECT PLAN
User StoryID | Task Name | Start Date | End Date | Days | Status
3 | SPRINT 3 | 03/10/2022 | 06/10/2022 | 14 | Completed
6 |  | 07/10/2022 | 10/10/2022 |  | Completed
13 |  | 13/10/2022 | 20/10/2022 |  | Completed
14 | SPRINT 4 | 28/10/2022 | 5/11/2022 | 10 | Completed
8 |  | 7/11/2022 | 11/11/2022 |  | Completed
9 |  | 13/11/2022 | 15/11/2022 |  | Completed

## Slide 21: DATA FLOW DIAGRAM
LEVEL 1

## Slide 22: DATA FLOW DIAGRAM
Level 1.1

## Slide 23: ER DIAGRAM

## Slide 24: THANK YOU